# Fluent Motion System — UXE Backlog Summary

Author: Robert Penner · Date: May 2026

## Executive Overview

This backlog defines the work for a Senior UX Engineer joining as a partner to Robert Penner on the Fluent Motion System (FMS) — the animation primitives powering Fluent UI v9 across Microsoft 365, Teams, OneDrive and SharePoint.

UXE backlog board

## Key Outcomes

- 6 component migrations shipped — Skeleton, Nav, Focus border ×7, Avatar, Tab indicator, Spinner tail (~14 components touched; 1 reusable shared utility designed)

- 6 motion components audited for Stable promotion — Fade, Collapse, Scale, Slide, Rotate, Blur (promotion publication deferred to a later cycle)

- Choreography (Stagger/Sequence) reaches Beta milestone — validated by 5 product-grounded scenarios, reduced-motion strategy defined, API freeze settled

- Reliability hardened — 6 investigations across cleanup, browser compat, error handling, state sync, strict mode, and defensive patterns

- Docs and onboarding path improved — onboarding friction turned into durable documentation; recurring product-team Q&A established

- Stretch: AI-augmented motion workflow — optional tools and audits that generate future backlog (flywheel)

### Phase 1 — Onboarding & Ramp

The UXE ramps in ~2 weeks. Every friction point becomes a docs improvement signal.

| ID | Title |
| --- | --- |
| ONB-01 | Read & annotate FMS core docs |
| ONB-02 | Walk the FMS source tree |
| ONB-03 | Build “Hello, FMS” Storybook playground |
| ONB-04 | Code archaeology on recent migration PR |
| ONB-05 | Read v9 Stable checklist; map to motion components |
| DOC-10 | Audit & extend new docs from UXE ramp |
| ONB-07 | Onboarding retro + docs improvement proposal |

### Phase 2 — First Migrations + Docs Fixes

First paired migration ships; docs gaps from onboarding are addressed.

| ID | Title |
| --- | --- |
| ONB-06 | Pair on Skeleton migration (= MIG-05) |
| MIG-05 | Skeleton (#36130) |
| DOC-01 | Address top docs gaps from ONB-07 |
| DOC-08 | Recurring product team Q&A support (ongoing) |

### Phase 3 — Solo Migrations + Choreography Begins

UXE builds solo migration cadence. Choreography work kicks off in parallel.

| ID | Title |
| --- | --- |
| MIG-06 | Nav (#36131) |
| DOC-05 | Per-component slot customization story audit |
| CHOR-01 | Define Beta exit criteria + propose 5 scenarios |
| MIG-07 | Focus border ×7 (#36132) |
| CHOR-02 | 5 foundation scenarios + ergonomics notes |
| CHOR-03 | Composition stress test catalog |
| DOC-04 | Maintainer migration guide (CSS → FMS) |

### Phase 4 — Promotion Infra + API Work

Stable promotion scaffolding begins. Choreography signal feeds API improvements (Group 5 items TBD, co-authored with UXE).

| ID | Title |
| --- | --- |
| PROM-INFRA-01 | VR test scaffolding |
| PROM-INFRA-02 | Bundle-size fixtures |
| PROM-INFRA-03 | Perf scenarios |
| PROM-INFRA-04 | isConformant.ts adaptation |
| PROM-INFRA-05 | SSR safety verification |
| PROM-INFRA-06 | Composition/interruption API freeze |

### Phase 5 — Remaining Migrations + Choreography Maturation

Later migrations land. Choreography API is reviewed and reduced-motion strategy defined.

| ID | Title |
| --- | --- |
| MIG-08 | Avatar (#36133) |
| CHOR-04 | Combined Stagger + Sequence ergonomics review |
| CHOR-05 | Reduced-motion strategy (proposal + impl) |
| MIG-09 | Tab indicator (#36134) |
| CHOR-06 | Apply Group 5 API changes to choreography |
| MIG-10 | Spinner tail (#36135) |

### Phase 6 — Stable Audits + Reliability Sweep

Per-component Stable audits run (Fade first as proof-of-pattern, then remaining 5 in parallel). Reliability investigations run alongside.

| ID | Title |
| --- | --- |
| PROM-FADE | Fade Stable readiness audit |
| PROM-COLLAPSE | Collapse readiness audit |
| PROM-SCALE | Scale readiness audit |
| PROM-SLIDE | Slide readiness audit |
| PROM-ROTATE | Rotate readiness audit |
| PROM-BLUR | Blur readiness audit |
| PROM-INFRA-07 | Internal stress test (bug bash substitute) |
| PROM-INFRA-08 | A11y review pattern + sweep |
| PROM-INFRA-09 | Motion-specific addendum to v9 checklist |
| REL-01 | Cleanup discipline audit |
| REL-02 | Browser quirks audit |
| REL-03 | Error handling + degradation policy |
| REL-04 | Motion state ↔ React state sync audit |
| REL-05 | Strict mode + concurrent rendering compat |
| REL-06 | Defensive patterns + edge inputs |

### Phase 7 — Closing Artifacts

Closing reports and declarations that wrap up the body of work.

| ID | Title |
| --- | --- |
| CHOR-07 | Declare choreography Beta |
| PROM-REPORT | Stable Readiness Report (consolidated) |
| REL-07 | Reliability follow-up backlog |

### Stretch — AI-Augmented Workflow (Optional)

Picked up if bandwidth allows. Tools the team uses + audit findings that feed future cycles.

| ID | Title |
| --- | --- |
| STR-01 | Claude skill for FMS motion authoring |
| STR-02 | Audit existing CSS motion → migration suggestions |
| STR-03 | Audit components without motion → opportunities |
| STR-04 | AI-assisted motion PR review skill |
| STR-05 | Story generation from product references |
| STR-06 | Synthesis: “AI motion workflow patterns” doc |

## Item Counts

| Area | Committed | Stretch | Total |
| --- | --- | --- | --- |
| Onboarding | 7 | 0 | 7 |
| Documentation | 5 | 0 | 5 |
| Migrations | 6 | 0 | 6 |
| Choreography Beta | 7 | 0 | 7 |
| API Improvements | TBD | 0 | TBD |
| Stable Promotion Readiness | 16 | 0 | 16 |
| Reliability Hardening | 7 | 0 | 7 |
| AI-Augmented Workflow | 0 | 6 | 6 |
| Total | 48+ | 6 | 54+ |